# Airport Footfall Control

## Data Analyst: Manoj Nakul Kumar

## Client/Sponsor: Airport/Aviation Department

## Purpose:

The goal of this project is to study the air footfall within London Heathrow Airport. The project will identify top 5 key areas of footfall within the airport using historical data. After identifying the top  5  key areas, the project will study the cause of increased footfall in each area, and identify suggestive measures for reducing footfall in each area. The final deliverable will recommend the 3 most cost-effective recommendations for reducing footfall .

## Scope / Major Project Activities:

| Activity | Description |
| --- | --- |
| Data Collection | Collect airport footfall data from the Department of Airport/Aviation’s database. |
| Identify key areas | Analyze data to identify 5 worst areas of congestion. |
| Identify causes for increased footfall | Detailed study of each area to understand causes. This stage may require additional data gathering using CCTV. |
| Create relief suggestions. | Create suggestions for alleviating footfall traffic. |
| Deliver Final Report | Deliver final report and suggestions to the Department of Aviation. |

## This project does not include:

- Any areas outside the Airport limits of London Heathrow..

- Implementing any solutions or recommendations

- No traffic data older than 10 years will be considered in the project.

## Deliverables:

A specific list of things that your project will deliver.

| Deliverable | Description/ Details |
| --- | --- |
| Heatmap | A data visualization of the most crowded areas in the airport |
| Suggestions and Estimates | A list of recommendations for each area. |
| Final Report | A final report detailing each of the 5 key areas, including times, causes, recommendations for alleviating, each hotspot. |

## Schedule Overview / Major Milestones:

| Milestone | Expected Completion Date | Description/Details |
| --- | --- | --- |
| Data Review | 1/1/26 | Review of all data sources from DOA completed. |
| Data analysis | 1/17/26 | Completion of initial data analysis. |
| List of major affected areas | 1/20/26 | 5 worst hit areas identified. |
| Creation of heatmap | 1/25/26 | Visualization of heatmap created, |
| List of suggestions | 2/20/26 | Suggestion measures for each affected area. |
| Final report | 3/25/26 | Final report detailing all work,analysis, methodologies, and findings. |

## *Estimated date for completion:

March 25,2026